|  |  |  |
| --- | --- | --- |
| **PROJECT CHARTER** | | |
| **Project Name** | C-3P0 (stream application that translates and transcribes streamed content. | |
| **Date Produced** | October 20, 2020 | |
| **Project Goals** | Developing a working WebApp that uses AI and machine learning to translate and transcribe, live-streamed content. | |
| **Project Objectives** | * Create an attractive user interface. * Allow users to translate content into whatever language they prefer * Allow users to interact with livestreams using chats * Translating live chat | |
| **Project Budget** | [This section contains the funds available for the project.] | |
| **Project Sponsor** | Dr. Timothy Maciag. | |
| **Project Manager** | [Name of project manager and job title.] | |
| **Additional Key Project Stakeholders** | | |
| Nisarg Shah  Nikita Khavronin  Mayank Vashisht  Teens/High School Students (Primary audience)  Live Streamers | | |
| **Overall Project Milestones** | | **Dates** |
| Project Activity #1 – Idea Selection and introduction  Project Activity #2 – Planning  Project Activity #3 – Design and Architecture  Project Activity #4 – Observations, Analysis, and Feedback  Project Activity #5 – Storytelling and Presentation  Final Deliverables | | October 9, 2022  October 23, 2022  November 6, 2022  November 16, 2022  November 30, 2022  December 7, 2022 |
| **Overall Project Risks** | | |
| * Scope might be too ambitious for the constraints. * Inexperience with programming projects and coding issues. * Not being able to implement the back-end right * Not realizing when scope creep is working against us. | | |